iSeries DEV

Disaster Recovery Playbook

DEVAC / Colo  →  DEVAT / Temple

IBM PowerHA  •  Mimix Replication

| Document Type | Disaster Recovery (DR) Runbook — Development Environment |
| --- | --- |
| Environment | DEV — iSeries (IBM i) |
| Source System | DEVAC / Carrollton Colo ¦ IP: 10.7.1.130 |
| Target System | DEVAT / Temple ¦ IP: 10.7.1.180 |
| HA Technology | IBM PowerHA SystemMirror — WRKCLU / DEVADEVCRG Resource Group |
| Replication | Mimix — replication IPs: 10.7.1.132 / 10.7.1.182 |
| IASP | DAHAIASP — managed by PowerHA |
| OS Version | IBM i OS 7.5 |
| Change Refs | CM-14792 ¦ ISERIES-840 |
| Classification | CONFIDENTIAL — INTERNAL USE ONLY |

# 1. Purpose & Scope

This playbook defines the step-by-step procedure to activate the iSeries DEV Disaster Recovery environment by switching the active IBM i partition from DEVAC/Colo (primary) to DEVAT/Temple (DR target). The switchover is orchestrated using IBM PowerHA SystemMirror for the IASP (DAHAIASP) with Mimix providing continuous replication between the two sites.

This document covers all phases of the DR event: pre-DR preparation, DNS update, GoldenGate shutdown, PowerHA-controlled IASP switchover, Mimix replication verification, third-party software key application, TCP host table updates, and full post-DR validation.

## 1.1  Technology Stack

- IBM PowerHA SystemMirror — Cluster resource group (DEVADEVCRG) controls IASP switchover via WRKCLU

- Mimix — Journal-based replication between DEVAC and DEVAT. FS7300 verifies direction after PowerHA switchover.

- GoldenGate — Data replication processes that must be stopped on source before switchover and restarted on target after.

- DAHAIASP — The IASP containing DEV application data, managed by PowerHA across 4 cluster nodes

- DEVAHA — The HA node; ASP copy is verified here before initiating the switchover

## 1.2  Scope

- Source: DEVAC / Carrollton Colo (10.7.1.130)  →  Target: DEVAT / Temple (10.7.1.180)

- Replication IPs: 10.7.1.132 (DEVAC-side) / 10.7.1.182 (DEVAT-side)

- Host table updates on: DEVAT, DEVAC, PRODA (PA), PRODE (PE), PRODDSS (DSST), PRODDSSC (DSSC)

- 14 execution phases covering all DR steps from pre-DR through GoldenGate restart

# 2. Roles & Responsibilities

The following profiles and team members are involved in the DR event. Each role has specific system access and responsibilities. All team members must be on the coordination call before Phase 1 begins.

| Profile / Role | Responsibilities | Systems |
| --- | --- | --- |
| DR Lead / Sysadmin | Systems Administrator responsible for DR orchestration. Handles DNS changes, Spyview key application, DSI key, JDE key initiation, GoldenGate restart, Robot Network GUI, FORMSPRINT queues, SMTP, and QNTC connectivity. | DEVAT / DEVAC |
| SYSMGMT | System Management privileged profile. Responsible for ending/starting Level 3, applying 3rd-party keys (Spyview distribution, Turnover, FastFax), and post-DR job execution (ETS51000, ETS50020, ETS50001, ETS40080, OPS90100). | DEVAT / DEVAC |
| MLENGBR2 | Operations / Middleware profile. Responsible for stopping GoldenGate (GGSCI), running Robot stop/start jobs (ETS95040, ETS95010, ETS95030), Robot Schedule reset (RSLSETOID), Formsprint verification, and TCP Host Table updates across all systems. | DEVAT / DEVAC / PA / PE |
| QSECOFR | Security Officer profile. Responsible for IBM PowerHA cluster operations via WRKCLU — verifying/switching the DEVADEVCRG Resource Group, monitoring IASP VARYOFF/AVAILABLE states, and rebuilding JDE index objects. | DEVAC / DEVAT |
| DXRECOV | Recovery profile used exclusively for applying the DXRECOV system install key and verifying the software security code via the CSEC/G90 menu. | DEVAT |
| FS7300 | Mimix / Replication Administrator. Verifies that the Mimix replication direction has switched after the PowerHA IASP switchover completes. | Replication (10.7.1.132/182) |
| SYSMGMT / MLENGBR2 | Collaborative steps where either profile may execute — primarily TCP Host Table changes on DEVAT, DEVAC, PRODDSS, and PRODDSSC. | DEVAT / DEVAC / DSST / DSSC |

# 3. Prerequisites

## 3.1  Required Before Starting DR

- All team members confirmed on DR coordination call (DR Lead, SYSMGMT, MLENGBR2, QSECOFR, DXRECOV, FS7300/Mimix Admin)

- ETS50021 executed on DEVAC to enable the SYSMGMT profile

- Document folders cleaned on all LPARs prior to DR — WRKFLR / STATDOC / WRKDOC (should be empty)

- Pre-DR screenshots captured: JDE key (DSPDTAARA JDFOBJA73/QJDF) and DXRECOV security code (G94>14>F6)

- Network/DNS administrator available to update the DEVA DNS pointer

- All 3rd party license keys staged and confirmed accessible

- Mimix Admin (FS7300) confirmed available and standing by

## 3.2  PowerHA Pre-Checks

- DEVADEVCRG Resource Group is Active (WRKCLU Option 9)

- Primary Node is correctly set to DEVAC/Colo before initiating

- ASP copy is current and verified on DEVAHA (WRKCLU Option 10 > Option 25)

- All 4 cluster nodes are active and communicating

## 3.3  GoldenGate Pre-Checks

- GoldenGate is running and healthy on DEVAC before starting DR

- GoldenGate must be stopped cleanly (GGSCI STOP MANAGER) before Level 3 is ended

# 4. DR Procedure — Step by Step

Execute each phase in sequence. Do not advance to the next phase until all steps in the current phase are complete. Use the Evidence / Screenshot column to capture proof of completion at each step. Phase and sub-phase headers are shown in the table for easy navigation.

| Step | Role | Activity / Command | System | Notes | Evidence / Screenshot |
| --- | --- | --- | --- | --- | --- |
| PHASE 1 — Pre-DR Preparation & Environment Checks |  |  |  |  |  |
| 1.1 | DR Lead | Join the DR coordination call / Teams Meeting and confirm all team members are present | ALL | Confirm: DR Lead, SYSMGMT, MLENGBR2, QSECOFR, DXRECOV, FS7300 (Mimix) |  |
| 1.2 | DR Lead | RUN ETS50021 to enable the SYSMGMT profile | DEVAC | Run before any SYSMGMT logon |  |
| 1.3 | DR Lead | Signon to CONSOLE as SYSMGMT on DEVA/Colo Go to Option 10 on screen | DEVAC | IP: 10.7.1.130 |  |
| 1.4 | DR Lead | Clean document folders on all LPARs prior to DR: WRKFLR STATDOC WRKDOC (Program deletes these at end of CL — should be empty) | ALL | Validate folders are empty on DEVAha before proceeding |  |
| 1.5 | SYSMGMT | Take screenshots of DEVA KEY before DR for JDE and DXRECOV records: DSPDTAARA JDFOBJA73/QJDF G94>14>F6 (DXRECOV security code) | DEVAC | Required for rollback comparison |  |
| 1.6 | SYSMGMT | Verify system values: DSPSYSVAL SYSVAL(QABNORMSW) DSPFMWSTS WRKLICINF GO LICPGM OPTION(10) CALL QSFWINV DSPSFWRSC | DEVAC | Capture baseline system state |  |
| PHASE 2 — DNS Update (Network Team) |  |  |  |  |  |
| 2.1 | DR Lead | Open DR validation URL to confirm current routing: https://olamvssprod.mclaneco.com Run: ipconfig /flushdns | DEVAC | Confirm DEVA currently resolves to DEVAC/Colo |  |
| 2.2 | DR Lead / Network | Select DR Template in DNS management console Change DNS: DEVA pointer FROM: 10.7.1.161 (DEVAC/Colo) TO: 10.7.1.231 (DEVAT/Temple) | DNS | DNS change must be made before subsystems end |  |
| 2.3 | DR Lead | Test ping to confirm DNS propagation: ping DEVA ping DEVA.APPN.SNA.IBM.COM ipconfig /flushdns (repeat on all client machines) | DEVAC | Do not proceed until pings resolve correctly |  |
| PHASE 3 — Stop GoldenGate & End Subsystems on DEVAC/Colo (Source) |  |  |  |  |  |
| 3.1 | MLENGBR2 | Logon to DEVAC ADDLIBLE GOLDENGATE GGSCI STOP MANAGER Enter 'Y' to confirm | DEVAC | GoldenGate must be fully stopped before Level 3 end |  |
| 3.2 | MLENGBR2 | Run Robot Job to stop all GoldenGate processes: ETS95040 — stopAll | DEVAC | Confirm job completes successfully |  |
| 3.3 | MLENGBR2 | End the GoldenGate subsystem: ENDSBS SBS(GOLDENGATE) OPTION(*IMMED) | DEVAC | Verify GOLDENGATE SBS is ended |  |
| 3.4 | SYSMGMT | End Level 3 on DEVA/Colo — Option 3 Wait until IPL_PRCS job completes: WRKACTJOB SBS(QCTL) | DEVAC | All user subsystems must end before PowerHA switchover. Verify ended: ORDERPOST, DCL511SBS, TSERVER, RBTSLEEPER |  |
| PHASE 4 — IBM PowerHA Cluster Operations & IASP Switchover |  |  |  |  |  |
| 4A — Pre-Switchover Checks |  |  |  |  |  |
| 4.1 | QSECOFR | Logoff SYSMGMT and logon to CONSOLE as QSECOFR on DEVAC/Carrollton | DEVAC | IP: 10.7.1.130 |  |
| 4.2 | QSECOFR | Open PowerHA Cluster Manager: WRKCLU | DEVAC | Main PowerHA entry point — all cluster operations performed here |  |
| 4.3 | QSECOFR | Check for duplicate libraries in the IASP: ADDLIBLE QZRDPWRHA/QZRDHASM Run CHKDUPLIBS IASP(DAHAIASP) | DEVAC | Resolve any duplicate library conflicts before switchover |  |
| 4.4 | QSECOFR | End all IASP-related jobs: QSYS/WRKASPJOB → *End all jobs | DEVAC | Verify ALL subsystems have ended in Level 3 before proceeding |  |
| 4.5 | QSECOFR | WRKCLU → Option 10 → Verify ASP Copy Take Option 25 on DEVAHA — confirm ASP Copy is correct and current | DEVAC | DEVAHA = HA node. ASP copy must be verified current before initiating switchover |  |
| 4.6 | QSECOFR | WRKCLU → Option 9 — Verify Resource Group: • DEVADEVCRG is Active • Primary Node is DEVAC/Colo (correct source) • All 4 cluster nodes are shown | DEVAC | WRKCLU Option 9 = PowerHA Resource Group operations. Confirm before initiating switch |  |
| 4.7 | QSECOFR | Start QBATCH subsystem on all 4 nodes (required before switchover): STRSBS SBS(QBATCH) LIB(QSYS) (Repeat on each node: DEVAC, DEVAT, and 2 HA nodes) | ALL 4 NODES | QBATCH must be active on all nodes for PowerHA to complete the switchover |  |
| 4B — Initiate PowerHA IASP Switchover |  |  |  |  |  |
| 4.8 | QSECOFR | WRKCLU → Option 9 → Option 3 = Change Primary Select resource group: DEVADEVCRG Change primary to DEVAT/Temple | DEVAC | This initiates the PowerHA controlled IASP switchover from DEVAC → DEVAT |  |
| 4.9 | QSECOFR | WRKCLU → Option 6 (monitor switchover status) Repeat Option 6 to refresh status | DEVAC | Status will show: Switch Pending → in progress. Session may be dropped — this is expected |  |
| 4C — Monitor Switchover Progress |  |  |  |  |  |
| 4.10 | QSECOFR | Open a second session to DEVAC and monitor: WRKASPJOB — watch QSYSWRK ASP State on DEVAC/Colo will progress to: VARYOFF (Expected duration: ~3 minutes 10 seconds) | DEVAC | Job ends once IASP has varied off. Session may drop — this is expected behavior |  |
| 4.11 | QSECOFR | Signon to CONSOLE as QSECOFR on DEVAT/Temple and monitor: ASP State will progress to: AVAILABLE (Expected duration: ~1 minute 23 seconds to varyon) | DEVAT | IP: 10.7.1.180. Do not proceed until DEVAT ASP State = AVAILABLE |  |
| PHASE 5 — Mimix Replication Verification |  |  |  |  |  |
| 5.1 | FS7300 (Mimix Admin) | Verify that the Mimix replication direction has been reversed following the PowerHA IASP switchover: • Source is now: DEVAT/Temple • Target is now: DEVAC/Colo | Mimix | Replication IPs: 10.7.1.132 / 10.7.1.182. Mimix replication must run in the new direction before DR is considered complete |  |
| 5.2 | FS7300 (Mimix Admin) | Confirm all Mimix journal receivers and replication processes are running in the new direction and synchronizing correctly | Mimix | Capture screenshot of Mimix status showing new replication direction |  |
| PHASE 6 — Post-Switchover Cluster Verification |  |  |  |  |  |
| 6.1 | SYSMGMT | Verify all 4 PowerHA cluster nodes are active: WRKCLU — confirm all nodes show as Active | DEVAT / DEVAC | All 4 nodes must be active and communicating |  |
| 6.2 | SYSMGMT | Confirm DEVADEVCRG Resource Group now shows: • Primary Node: DEVAT/Temple • Status: Active | DEVAT | WRKCLU Option 9 — PowerHA Resource Group status |  |
| PHASE 7 — Apply 3rd Party Software Keys on DEVAT/Temple |  |  |  |  |  |
| 7A — Spyview Key (SN# 7858201, LPAR 002) |  |  |  |  |  |
| 7A.1 | SYSMGMT | Login as SYSMGMT on DEVAT | DEVAT | Prerequisite: QPMLPMGT/QSYS must have *PUBLIC = *USE (not *EXCLUDE). Change if needed: GRANT *USE to *PUBLIC on QPMLPMGT |  |
| 7A.2 | DR Lead | Clear existing Spyview license files: STRSPY > F21 CLRPFM FILE(SPYVIEW/MFKYLIC) CLRPFM FILE(SPYVIEW/MFKYMST) | DEVAT | SN# 7858201 — must clear old Colo license before applying Temple key |  |
| 7A.3 | DR Lead | Apply new Spyview key: F12 > Option 7 Enter key: D259D0E7699C670F2A05A6F6EFF74106 | DEVAT | LPAR NUMBER: 002 |  |
| 7A.4 | DR Lead | Select Products and apply Users and Demo Date | DEVAT | Confirm all licensed products are selected |  |
| 7A.5 | SYSMGMT | Start Spyview Print Distribution: START SPYVIEW PRINT DISTRIBUTION CALL PRDETSSRC/STRDSTLIS4 | DEVAT | Starts 335 jobs in jobq SPYGLSDST |  |
| 7A.6 | SYSMGMT | Start Spyview monitor if needed: STRMON | DEVAT | Only if monitor is not already running |  |
| 7B — Turnover Key (SN# 7858201, LPAR 002) |  |  |  |  |  |
| 7B.1 | SYSMGMT | Verify Turnover IFS key path (replicates via IASP): /home/unicom/licenses/* TN4 (Key is in IFS/IASP — REPLICATES automatically) | DEVAT | SN# 7858201 ¦ LPAR 002 |  |
| 7B.2 | SYSMGMT | Rename Turnover license files: RENAME current License file → LicenseC2025 RENAME LicenseT2025 → License | DEVAT | Must rename so DEVAT picks up the correct license file |  |
| 7B.3 | SYSMGMT | Verify Turnover license: TWRKLIC | DEVAT | LPAR 002 — confirm license shows as valid |  |
| 7B.4 | SYSMGMT | Start TSERVER subsystem if not already running: STRSBS AMSCONFIG/TSERVER | DEVAT | Required for Turnover operations |  |
| 7B.5 | MLENGBR2 | Update Turnover serial number to local: Option 11 > Option 1 2=Change DEVA Change Serial Number to *LOCAL Press Enter | DEVAT | Logon as MLENGBR2. Serial: 400-42A-7858201 |  |
| 7C — DSI Key (90-Day Key by Serial Number) |  |  |  |  |  |
| 7C.1 | DR Lead | Logon to DEVAT to verify DSI key Get screenshots for permanent key request | DEVAT | Key is by SN# — used for SVC_DCLINK interface 13. Key not required for DSI to run. |  |
| 7C.2 | DR Lead | Delete existing DSI protection data area: DLTOBJ OBJ(DCL511DTA/DSIPROTECT) OBJTYPE(*DTAARA) | DEVAT | Must delete old DTAARA before creating new one |  |
| 7C.3 | DR Lead | Create new DSI protection data area with Temple key: CRTDTAARA DTAARA(DCL511DTA/DSIPROTECT) TYPE(*CHAR) LEN(24) VALUE(X'C1E935EDACCF9B5D14DBE418D19A7E5CC4DDD2CC383A813A') | DEVAT | NO SPACES in the hex value. This key activates SVC_DCLINK. |  |
| 7D — JDE World Keys (A7.3 cum 7, SN# 7858201) |  |  |  |  |  |
| 7D.1 | DR Lead / SYSMGMT | Initiate JDE key process: DSPJDELVL/97 (verify version A7.3 cum 7) Key URL: https://licensecodes.oracle.com/cgi-bin/keygen.pl Alt URL: https://www.oracle.com/support/license-codes/jd-edwards-world.html | DEVAT | Same key as before — key is by Serial Number. Will be same for PRODE. |  |
| 7D.2 | SYSMGMT | Logon as SYSMGMT Apply JDE key: CHGDTAARA DTAARA(JDFOBJA73/QJDF (496 17)) VALUE('060139RPGHDB00701') | DEVAT | SN# 7858201 — same key each DR event by serial number |  |
| 7D.3 | SYSMGMT | Verify JDE key was applied: DSPDTAARA JDFOBJA73/QJDF | DEVAT | Take screenshot after DR — compare to pre-DR screenshot taken in Phase 1 |  |
| 7D.4 | QSECOFR | Logon as QSECOFR Set ASP Group: SETASPGRP ASPGRP(DAHAIASP) | DEVAT | Required before accessing IASP-resident JDE objects |  |
| 7D.5 | QSECOFR | Check locks on JDE index objects (key each one individually): WRKOBJLCK OBJ(QGPL/JDE_IDX_1) OBJTYPE(*USRIDX) WRKOBJLCK OBJ(QGPL/JDE_IDX_2) OBJTYPE(*USRIDX) WRKOBJLCK OBJ(QGPL/JDE_IDX_3) OBJTYPE(*USRIDX) WRKOBJLCK OBJ(QGPL/JDE_IDX_4) OBJTYPE(*USRIDX) WRKOBJ OBJ(QGPL/JDE*) OBJTYPE(*USRIDX) | DEVAT | Verify no locks before deletion |  |
| 7D.6 | QSECOFR | DELETE JDE index objects 1 through 4 ONLY: (Use WRKOBJ list — delete IDX_1, IDX_2, IDX_3, IDX_4 only) | DEVAT | DO NOT delete any other JDE* objects |  |
| 7D.7 | QSECOFR | Rebuild JDE indexes by submitting job: SBMJOB CMD(CALL PGM(JDFOBJA73/J98802JQ)) JOBQ(QUSRSYS/QCTL1) INLLIBL(QTEMP JDFOBJA73 PRDCOMA73 PRDDATA73 SECUREA73 QGPL) LOG(0 99 *SECLVL) Then verify: WRKOBJ OBJ(QGPL/JDE*) OBJTYPE(*USRIDX) | DEVAT | Rebuilds JDE_IDX_1 through JDE_IDX_4. Use CALL QCMD and paste command. |  |
| 7E — Robot Schedule Reset |  |  |  |  |  |
| 7E.1 | MLENGBR2 | Bring down RBTSLEEPER subsystem: RBTSYSLIB/RSLSHUTDWN | DEVAT | Must shutdown before resetting OID |  |
| 7E.2 | MLENGBR2 | Reset Robot Schedule OID for new node: RSLSETOID PRC(RBT) | DEVAT | Note: RSLCHGSYSN is SKIPPED — system name (DEVA) is the same on both nodes |  |
| 7E.3 | MLENGBR2 | Restart RBTSLEEPER subsystem: STRSBS SBSD(RBTSYSLIB/RBTSLEEPER) | DEVAT | Delay setting: changed from 3 to blank (no delay in Robot startup minutes) |  |
| 7E.4 | MLENGBR2 | Verify Formsprint license (keys are in ICSPROG/SYSBAS): F16 > 3 > Verify > CALL ICSPROG/FMSTCTLA CALL ICSPROG/LICENSE | DEVAT | Keys live in SYSBAS — must be verified manually. Can skip if confirmed current. |  |
| 7E.5 | MLENGBR2 | Verify all subsystems are active — see SBS reference tab WRKACTJOB or WRKSBS | DEVAT | All expected subsystems must be active before proceeding |  |
| 7E.6 | MLENGBR2 | Verify all TCP servers and host servers are active: STRTCPSVR / STRHOSTSVR | DEVAT | Confirm IBMi NetServer and ODBC are active |  |
| PHASE 8 — Apply DXRECOV System Install Key |  |  |  |  |  |
| 8.1 | DXRECOV | Signoff current session and logon as DXRECOV profile | DEVAT | Profile: DXRECOV |  |
| 8.2 | DXRECOV | Navigate to JDE install key menu: G90 > OPTION 5 > F2 CALL J99LSF# I > 00 > Press Enter C > 00 > Apply new Install Key Matrix > Press Enter | DEVAT | System 00 Install Key: L123M12345NO27 Take screenshot before and after applying |  |
| 8.3 | DXRECOV | Verify via CSEC menu: Go CSEC Menu > Option 2 Alpha Name: A > Press Enter Option 2 for Verification > I > PAGE DOWN | DEVAT | Confirm install key is correctly applied |  |
| 8.4 | DXRECOV | Verify Software Security Code: G94 > 14 > F6 | DEVAT | First line changed from '3' to blank. Take screenshot for evidence. |  |
| PHASE 9 — Apply FastFax Key & Validate |  |  |  |  |  |
| 9.1 | SYSMGMT | End TCP NetServer (required before FastFax update): ENDTCPSVR *NETSVR | DEVAT / DEVAC | IBMi NetServer & ODBC should remain ACTIVE — only NETSVR ends |  |
| 9.2 | SYSMGMT | Verify FastFax subsystem is DOWN before applying key: FASTFAXLC/FASTFAXL subsystem must be ended | DEVAT | STRHOSTSVR / STRTCPSVR — NetServer & ODBC stay active |  |
| 9.3 | SYSMGMT | Set current library: CHGCURLIB FASTFAXL | DEVAT |  |  |
| 9.4 | SYSMGMT | Display current FastFax PTF data area for reference: DSPDTAARA FASTFAXL/DTAPTF | DEVAT | LPAR 2 — capture current value |  |
| 9.5 | SYSMGMT | Start SQL and insert FastFax license row: STRSQL INSERT INTO FASTFAXL/FFXLDV (FDVPID,FDVPNB,FDVTP1,FDVTP2,FDVSEQ,FDVFNM,FDVFVL,FDVFF1,FDVFF2,FDVFF3) VALUES (0,0,900000001,900000098,1,'I2_8201.QSP', '011ed171f8f2f0f1d0c4d8d337579715b39f0737579715131f0737509417', '','','') | DEVAT | IBMi #7858201 Partition 2. If key doesn't apply, increment 900000098 → 900000099, 900000100, etc. until accepted. |  |
| 9.6 | SYSMGMT | Update FastFax NetServer name: UPDATE FASTFAXL/FFXLDE SET FLEASN='DEVAN' WHERE FLEEID = 1 | DEVAT | CRITICAL: Subsystem will NOT stay up if NetServer name is wrong |  |
| 9.7 | SYSMGMT | Start TCP NetServer: STRTCPSVR *NETSVR | DEVAT | If ODBC starts on slave but not master: go to HKEY_CURRENT_USER > SOFTWARE > FASTFAX/Lan > environments > envid_001 → change 'EnvDrive' value, then refresh |  |
| 9.8 | SYSMGMT | Verify NetServer name in FastFax: FFXTOOLS option 87 | DEVAT | Name must be ALL UPPERCASE with no spaces or typos |  |
| 9.9 | SYSMGMT | Verify FastFax security code: FASTFAXL/FFXSECURE | DEVAT |  |  |
| 9.10 | SYSMGMT | Start FastFax: STRFFX | DEVAT | Only run if security code is valid in step 9.9 |  |
| 9.11 | SYSMGMT | Verify FastFax is active: WRKFAXJOB On Outbound Message screen: press F9=Status | DEVAT | FastFax should show Active status |  |
| PHASE 10 — TCP Host Table Updates (All Systems) |  |  |  |  |  |
| 10A — DEVAT/Temple Host Table |  |  |  |  |  |
| 10A.1 | SYSMGMT / MLENGBR2 | Use F15 to Position To in host table RMVTCPHTE INTNETADR('10.7.1.231') RMVTCPHTE INTNETADR('10.7.1.161') | DEVAT | Remove old entries first |  |
| 10A.2 | SYSMGMT / MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.231') HOSTNAME((DEVA)(DEVA.APPN.SNA.IBM.COM)(MXLDEVA)) | DEVAT | DEVAT entry (Temple active hostname) |  |
| 10A.3 | SYSMGMT / MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.161') HOSTNAME(BRMSDEVA) | DEVAT | BRMS hostname entry |  |
| 10B — DEVAC/Colo Host Table |  |  |  |  |  |
| 10B.1 | SYSMGMT / MLENGBR2 | Use F15 to Position To in host table RMVTCPHTE INTNETADR('10.7.1.231') RMVTCPHTE INTNETADR('10.7.1.161') | DEVAC | Remove old entries first |  |
| 10B.2 | SYSMGMT / MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.231') HOSTNAME((DEVA)(DEVA.APPN.SNA.IBM.COM)(MXLDEVA)) | DEVAC |  |  |
| 10B.3 | SYSMGMT / MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.161') HOSTNAME(BRMSDEVA) | DEVAC |  |  |
| 10C — PRODA (PA) Host Table |  |  |  |  |  |
| 10C.1 | MLENGBR2 | Use F15 to Position To RMVTCPHTE INTNETADR('10.7.1.231') RMVTCPHTE INTNETADR('10.7.1.161') | PA |  |  |
| 10C.2 | MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.231') HOSTNAME((DEVA)(DEVA.APPN.SNA.IBM.COM)(WWDEVA.APPN.SNA.IBM.COM)(MXLDEVA)(VDEVA)(XMXLDEVA)) | PA | Full hostname list for PRODA |  |
| 10C.3 | MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.161') HOSTNAME(BRMSDEVA) | PA |  |  |
| 10D — PRODE (PE) Host Table |  |  |  |  |  |
| 10D.1 | MLENGBR2 | Use F15 to Position To RMVTCPHTE INTNETADR('10.7.1.231') RMVTCPHTE INTNETADR('10.7.1.161') | PE |  |  |
| 10D.2 | MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.231') HOSTNAME((DEVA)(DEVA.APPN.SNA.IBM.COM)(WWDEVA.APPN.SNA.IBM.COM)(MXLDEVA)(VDEVA)(XMXLDEVA)) | PE | Full hostname list for PRODE |  |
| 10D.3 | MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.161') HOSTNAME(BRMSDEVA) | PE |  |  |
| 10E — PRODDSS (DSST) Host Table |  |  |  |  |  |
| 10E.1 | SYSMGMT / MLENGBR2 | Use F15 to Position To RMVTCPHTE INTNETADR('10.7.1.231') RMVTCPHTE INTNETADR('10.7.1.161') | DSST |  |  |
| 10E.2 | SYSMGMT / MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.231') HOSTNAME((DEVA)(DEVA.APPN.SNA.IBM.COM)(WWDEVA.APPN.SNA.IBM.COM)(DEVAL)) | DSST | DEVAL hostname included for DSS |  |
| 10E.3 | SYSMGMT / MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.161') HOSTNAME(BRMSDEVA) | DSST |  |  |
| 10F — PRODDSSC (DSSC) Host Table |  |  |  |  |  |
| 10F.1 | SYSMGMT / MLENGBR2 | Use F15 to Position To RMVTCPHTE INTNETADR('10.7.1.231') RMVTCPHTE INTNETADR('10.7.1.161') | DSSC |  |  |
| 10F.2 | SYSMGMT / MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.231') HOSTNAME((DEVA)(DEVA.APPN.SNA.IBM.COM)(WWDEVA.APPN.SNA.IBM.COM)(DEVAL)) | DSSC | DEVAL hostname included for DSSC |  |
| 10F.3 | SYSMGMT / MLENGBR2 | ADDTCPHTE INTNETADR('10.7.1.161') HOSTNAME(BRMSDEVA) | DSSC |  |  |
| PHASE 11 — Handover to Testers & Start Level 3 |  |  |  |  |  |
| 11.1 | DR Lead | Turn over DEVAT/Temple to the DR Test Team for validation testing | DEVAT | Testers perform application-level smoke tests to confirm DR environment is functional |  |
| 11.2 | SYSMGMT | Once testing is approved by test team: Start Level 3 on DEVAT/Temple — Option 13 Wait until IPL_PRCS completes: WRKACTJOB SBS(QCTL) | DEVAT | Level 3 can be started — no production users will be logging on during DR |  |
| PHASE 12 — Post-DR Jobs, Final Validation & Cleanup |  |  |  |  |  |
| 12.1 | SYSMGMT | Start stats to Splunk (only if ETS51000 is 'T'erminated): Do a 'DO' on ETS51000 | DEVAT | Only run if job shows Terminated status |  |
| 12.2 | SYSMGMT | Review Robot Schedule missed jobs from DR window: Display missed jobs (filter to DR window timeframe) | DEVAT | Determine which jobs need manual re-run |  |
| 12.3 | SYSMGMT | Restart DSI monitoring: Do a 'DO' on OPS90100 | DEVAT | DSI interface restart |  |
| 12.4 | SYSMGMT | Verify system performance monitor is running | DEVAT | Performance data collection must be active |  |
| 12.5 | SYSMGMT | Run terminated jobs: Do a 'DO' on ETS50020 | DEVAT | Catches any jobs terminated during DR window |  |
| 12.6 | SYSMGMT | Disable admin profiles (post-DR security step): Do a 'DO' on ETS50001 (Disables APPADMIN & SYSMGMT profiles) | DEVAT | Security requirement — disable elevated profiles after DR is complete |  |
| 12.7 | SYSMGMT | Reset Robot Network Host Node for GUI monitor: Do a 'DO' on Robot job ETS40080 | DEVAT | Resets the Robot GUI network node reference |  |
| PHASE 13 — GoldenGate Restart, QNTC & Application Services |  |  |  |  |  |
| 13.1 | DR Lead | Verify QNTC is connected to network shares. If not connected, run ETS90000, then: MKDIR DIR('/QNTC/WTDSTDSIAPP01') MKDIR DIR('/QNTC/vfiler-onbase01') MKDIR DIR('/QNTC/VSERVER-DATA01') | DEVAT | Network file system mounts required for DSI and document services |  |
| 13.2 | DR Lead | Start FORMSPRINT Virtual Queues manually: INVOICEPDF INVOICERPRT FAX | DEVAT | These queues do not auto-start — must be started manually after DR |  |
| 13.3 | DR Lead | Check and restart SMTP if needed: STRMSF MSGOPT(*RESUME) NBRMSFJOB(6) | DEVAT | Verify under QSYSWRK. Start if stopped. |  |
| 13.4 | DR Lead | Start GoldenGate subsystem: STRSBS AMSCONFIG/GOLDENGATE | DEVAT | GoldenGate must start before manager and extract processes |  |
| 13.5 | DR Lead | Start GoldenGate Manager via Robot: Robot Job ETS95010 — START MANAGER | DEVAT | Starts GoldenGate manager process |  |
| 13.6 | DR Lead | Start all GoldenGate processes via Robot: Robot Job ETS95030 — Start All | DEVAT | Starts all extract and replicat processes |  |
| 13.7 | DR Lead | Verify QSNADS via Enterprise Extender: WRKCFGSTS CFGTYPE(*CTL) CFGD(*CMN) | DEVAT | Confirm SNA controller configurations are active |  |
| PHASE 14 — Robot Network GUI Configuration |  |  |  |  |  |
| 14.1 | DR Lead | Stop Robot Network node: RBTNETNODE/RBNENDNODE | DEVAT | End the existing node before reconfiguring |  |
| 14.2 | DR Lead | Work with Robot Schedule network list: RSLWL | DEVAT | Review network work list entries |  |
| 14.3 | DR Lead | Edit Robot Network node configuration: ROBOT NETWORK > nodeConfig.xml Search on Primary — use Shift+F4 | DEVAT | Update node config XML to point to DEVAT as primary |  |
| 14.4 | DR Lead | Start Robot Network node: RBTNETNODE/RBNSTRNODE | DEVAT | Starts node with updated configuration |  |
| 14.5 | DR Lead | Configure Robot Network GUI: Robot Network GUI > prode > configure node | DEVAT | Update GUI node registration for DEVAT |  |
| 14.6 | DR Lead | If multiple nodes show GREY in GUI, go to PRODE: RBTNETLIB/RBNDLTNODE F4 Input: DEVA (Removes stale node reference) | PE | Only needed if grey nodes are visible in the Robot Network GUI |  |

# 5. Software License Key Reference

All keys marked SYSBAS are outside the IASP and must be applied manually after switchover. Keys stored in the IASP (Robot Schedule) replicate automatically via PowerHA. Apply all SYSBAS keys on DEVAT/Temple after the PowerHA switchover is confirmed complete.

| Product | Storage | Key Type | Command / Key | Notes |
| --- | --- | --- | --- | --- |
| Abstract | SYSBAS | Permanent | ADDLIBLE ABSTRACT APPERM *FJ96D48951J5H2*Q91T3QV8T6AQ0BE4QLAPKNCV298V3427C+4TWV4K*J*1TI+PPWMTZM6MBM1 | Apply before DR |
| Esend | SYSBAS | Permanent | ADDLIBLE ESEND ESPERM KGLF513084JJLHF8CSKWPCU+C0EC2YIBCZ5HA993A+*U8573N259Q151VBFT7SK44M6*MITPLIT | Apply before DR |
| DBU | SYSBAS | Permanent | ADDLIBLE DBU11 DBUSEC 7858201 DBU 11.0 3ABEF1 9E128C D4E801 5102 (partition 2) |  |
| Taatools | SYSBAS | Permanent | ADDLIBLE TAATOOL CHGTAAKEY KEY(547399CEB851D098B4F2FA5289B362E96AF00F747255293B5124D7265286) |  |
| FormsPrint | SYSBAS | 15-Day Temp | ADDLIBLE ICSPROG CALL ICSPROG/LICENSE Select 5 = Temporary 15 day access | Wait until DR window to apply |
| Spyview | SYSBAS | Permanent | See Phase 7A — STRSPY > F21 > CLRPFM > key: D259D0E7699C670F2A05A6F6EFF74106 | SN# 7858201, LPAR 002 |
| Turnover | IFS/IASP | Permanent | Key path: /home/unicom/licenses/* TN4 Rename: LicenseT2025 → License | Replicates via IASP — rename required. SN# 7858201, LPAR 002 |
| DSI | DTAARA | 90-Day | CRTDTAARA DCL511DTA/DSIPROTECT TYPE(*CHAR) LEN(24) VALUE(X'C1E935EDACC...') | Key by SN# for SVC_DCLINK interface 13 |
| JDE World A7.3 | DTAARA | Permanent | CHGDTAARA JDFOBJA73/QJDF (496 17) VALUE('060139RPGHDB00701') | SN# 7858201 — same key by serial number each time |
| Robot Console | SYSBAS | Permanent | DEVA-T&C license |  |
| Robot Alert | SYSBAS | Permanent | DEVA-T&C license |  |
| Robot Schedule | IASP | Permanent | DEVA-T&C — in IASP, replicates. Reset via RSLSETOID PRC(RBT) |  |
| Robot Network | SYSBAS | Permanent | DEVA-T&C license |  |
| FastFax | DB Table | Permanent | SQL INSERT into FFXLDV + UPDATE FFXLDE NetServer name | See Phase 9 for full SQL |
| Vertex | N/A | No Key | No license key required |  |
| PcMiler | N/A | No Key | No license key required |  |
| QMGTOOLS | N/A | No Key | No license key required |  |
| RDI | N/A | No Key | No license key required |  |
| MQ FTE | N/A | No Key | No license key required |  |

# 6. Expected Active Subsystems — DEVAT/Temple

After Level 3 is started on DEVAT, verify all subsystems below are active using WRKACTJOB or WRKSBS. Any subsystem not active should be investigated before declaring DR complete.

| Subsystem | Library | Subsystem | Library |
| --- | --- | --- | --- |
| BACKGROUND | QUSRSYS | QINTER | QSYS |
| BATCHW W | AMSCONFIG | QMFT | QMQMMFT |
| DCL511SBS | DCL511DTAC | QMQM | QMQMMFT |
| DCSBS | AMSCONFIG | QPGMR | QSYS |
| FASTFAXL | FASTFAXLC | QSERVER | QSYS |
| FASTPATH | AMSCONFIG | QSNADS | QSYS |
| FINANCE | AMSCONFIG | QSPL | QSYS |
| GOLDENGATE | AMSCONFIG | QSYSWRK | QSYS |
| ICSFMST | ICSSYSC | QUSRWRK | QSYS |
| OPSBACKUP | QUSRSYS | Q1ABRMNET | QBRM |
| ORDERPOST | QUSRSYS | RBTSLEEPER | RBTSYSLIB |
| PROCURE | AMSCONFIG | SLEEPER | QGPL |
| QBATCH | QSYS | SPYCS | SPYVIEWC |
| QCMN | QSYS | SPYGLASS | SPYVIEWC |
| QCTL | QSYS | TSERVER | AMSCONFIG |
| QHTTPSVR | QHTTPSVR |  |  |

# 7. DNS & Network Reference

| Hostname / Alias | Normal (Pre-DR) | DR State (Active) | Notes |
| --- | --- | --- | --- |
| DEVA / DEVA.APPN.SNA.IBM.COM | 10.7.1.161 (Colo) | 10.7.1.231 (Temple) | Primary DEVA pointer — DNS change required |
| BRMSDEVA | 10.7.1.231 | 10.7.1.161 | BRMS hostname swaps |
| WWDEVA.APPN.SNA.IBM.COM | 10.7.1.161 | 10.7.1.231 | WW alias |
| MXLDEVA / VDEVA / XMXLDEVA | 10.7.1.161 | 10.7.1.231 | Additional aliases (PA, PE only) |
| DEVAL | N/A | 10.7.1.231 | DSS systems only (DSST, DSSC) |
| DEVAC Console | 10.7.1.130 | 10.7.1.130 | Colo console — unchanged |
| DEVAT Console | 10.7.1.180 | 10.7.1.180 | Temple console — PRIMARY during DR |
| Mimix Replication | 10.7.1.132 (DEVAC) | 10.7.1.182 (DEVAT) | Direction reverses after PowerHA switchover |

# 8. Post-DR Verification Checklist

Complete every item below before declaring DR successful. Obtain sign-off from the DR Test Team before closing the DR event.

| # | Phase | Verification Item | Status | Sign-off / Evidence |
| --- | --- | --- | --- | --- |
| 1 | Pre-DR | Document folders cleaned on all LPARs (WRKFLR / STATDOC / WRKDOC) |  |  |
| 2 | Pre-DR | Pre-DR screenshots captured for JDE key and DXRECOV security code |  |  |
| 3 | DNS | DNS pointer for DEVA changed from 10.7.1.161 to 10.7.1.231 |  |  |
| 4 | DNS | Ping tests pass: DEVA and DEVA.APPN.SNA.IBM.COM resolve correctly |  |  |
| 5 | GoldenGate | GoldenGate manager stopped on DEVAC (GGSCI > STOP MANAGER) |  |  |
| 6 | GoldenGate | GoldenGate subsystem ended on DEVAC (ETS95040 + ENDSBS GOLDENGATE) |  |  |
| 7 | PowerHA | Level 3 ended on DEVAC (IPL_PRCS complete, all user SBS ended) |  |  |
| 8 | PowerHA | QBATCH active on all 4 cluster nodes before switchover |  |  |
| 9 | PowerHA | ASP copy verified current on DEVAHA (WRKCLU Option 10) |  |  |
| 10 | PowerHA | DEVADEVCRG Resource Group confirmed Active with correct Primary (DEVAC) before switch |  |  |
| 11 | PowerHA | PowerHA switchover initiated via WRKCLU Option 9 > Option 3 |  |  |
| 12 | PowerHA | DEVAC ASP State = VARYOFF (~3:10 minutes) |  |  |
| 13 | PowerHA | DEVAT ASP State = AVAILABLE (~1:23 minutes to varyon) |  |  |
| 14 | PowerHA | DEVADEVCRG Primary Node now shows DEVAT/Temple |  |  |
| 15 | PowerHA | All 4 cluster nodes active after switchover |  |  |
| 16 | Mimix | Mimix replication direction reversed — DEVAT is now source (FS7300 confirmed) |  |  |
| 17 | Keys | Spyview key applied on DEVAT (LPAR 002, SN# 7858201) |  |  |
| 18 | Keys | QPMLPMGT/QSYS *PUBLIC = *USE (Spyview prerequisite) |  |  |
| 19 | Keys | Turnover key applied — license renamed correctly (LicenseT2025 → License) |  |  |
| 20 | Keys | TWRKLIC shows Turnover license as valid on DEVAT |  |  |
| 21 | Keys | DSI DSIPROTECT DTAARA created in DCL511DTA |  |  |
| 22 | Keys | JDE key applied — DSPDTAARA JDFOBJA73/QJDF verified |  |  |
| 23 | Keys | JDE_IDX_1 through _4 deleted and rebuilt (WRKOBJ QGPL/JDE* shows 4 entries) |  |  |
| 24 | Keys | DXRECOV install key applied (G90 > G94 > F6 verified) |  |  |
| 25 | Keys | FastFax NetServer name updated to DEVAN (all uppercase) |  |  |
| 26 | Keys | FastFax license row inserted into FFXLDV |  |  |
| 27 | Keys | FastFax subsystem active — WRKFAXJOB F9 shows Active |  |  |
| 28 | Robot | RBTSLEEPER subsystem restarted after RSLSETOID |  |  |
| 29 | Robot | Robot Schedule missed jobs reviewed for DR window |  |  |
| 30 | Robot | Robot ETS40080 executed to reset GUI host node |  |  |
| 31 | Host Tables | Host tables updated on DEVAT, DEVAC, PA, PE, DSST, DSSC |  |  |
| 32 | Level 3 | Level 3 started on DEVAT (Option 13 — IPL_PRCS complete) |  |  |
| 33 | Post-DR | ETS51000 running (Splunk stats active) |  |  |
| 34 | Post-DR | OPS90100 DO executed (DSI restart) |  |  |
| 35 | Post-DR | ETS50020 DO executed (terminated job cleanup) |  |  |
| 36 | Post-DR | ETS50001 DO executed (APPADMIN & SYSMGMT disabled) |  |  |
| 37 | Services | QNTC connected — all MKDIR directories exist |  |  |
| 38 | Services | FORMSPRINT virtual queues started (INVOICEPDF, INVOICERPRT, FAX) |  |  |
| 39 | Services | SMTP running under QSYSWRK |  |  |
| 40 | GoldenGate | GoldenGate subsystem started on DEVAT (STRSBS GOLDENGATE) |  |  |
| 41 | GoldenGate | GoldenGate Manager started (ETS95010) |  |  |
| 42 | GoldenGate | All GoldenGate processes started (ETS95030) |  |  |
| 43 | Robot Network | Robot Network GUI node configured and all nodes GREEN |  |  |
| 44 | Sign-off | DR Test Team has validated and signed off |  |  |

# 9. Known Issues & Workarounds

| Issue | Workaround / Resolution | Owner |
| --- | --- | --- |
| FastFax ODBC starts on slave but not master after STRTCPSVR | Reboot the FastFax server, OR: Registry: HKEY_CURRENT_USER > SOFTWARE > FASTFAX/Lan > environments > envid_001 Change 'EnvDrive' value → refresh | FastFax / SYSMGMT |
| FastFax subsystem stops immediately after STRFFX | Verify NetServer name in FFXTOOLS Option 87 — must be ALL UPPERCASE, no spaces, no typos | FastFax / SYSMGMT |
| QPMLPMGT/QSYS *PUBLIC = *EXCLUDE causes Spyview failure | Change authority: QPMLPMGT/QSYS *PUBLIC → *USE before applying Spyview key | Spyview / SYSMGMT |
| PowerHA session drops during switchover (Switch Pending state) | Expected behavior. Session reconnect is required. System self-corrects after IASP varyoff/varyon completes. | PowerHA / QSECOFR |
| DEVAC ASP State stuck or slow to VARYOFF | Monitor WRKASPJOB under QSYSWRK. Expected: ~3:10 minutes. If stuck beyond 10 minutes, escalate to IBM support. | PowerHA / QSECOFR |
| Robot Network GUI shows nodes in GREY | Go to PRODE: RBTNETLIB/RBNDLTNODE F4 → input DEVA to remove stale node reference | Robot Network / DR Lead |
| JDE indexes locked — cannot delete IDX_1 through _4 | Use WRKOBJ OBJ(QGPL/JDE*) OBJTYPE(*USRIDX) to identify locks. End locking jobs before deletion. | JDE / QSECOFR |
| FastFax license key not accepted (INSERT fails) | Increment FDVTP2 value: 900000098 → 900000099 → 900000100 etc. until accepted | FastFax / SYSMGMT |
| Mimix replication not switching direction | Contact FS7300 (Mimix Admin) immediately. Do not proceed with DR completion until replication is verified. | Mimix / FS7300 |

# 10. Quick Reference — Key Commands

| Command | Purpose | Who |
| --- | --- | --- |
| WRKCLU | Main PowerHA entry point — all cluster operations | QSECOFR |
| WRKCLU OPTION(8) | Work with *SYSBAS Cluster resources | QSECOFR |
| WRKCLU OPTION(9) | PowerHA Resource Group operations — initiate switchover | QSECOFR |
| WRKCLU OPTION(10) | Toolkit / ASP copy verification (used for flashing) | QSECOFR |
| WRKASPJOB | Work with IASP jobs — end all before switchover | QSECOFR |
| CHKDUPLIBS IASP(DAHAIASP) | Check for duplicate libraries in the IASP | QSECOFR |
| SETASPGRP ASPGRP(DAHAIASP) | Set ASP Group for IASP object access | QSECOFR |
| WRKACTJOB SBS(QCTL) | Monitor subsystem activity during Level 3 transitions | SYSMGMT |
| ENDSBS / STRSBS | End or Start a subsystem | SYSMGMT |
| STRTCPSVR / ENDTCPSVR | Start / End TCP server | SYSMGMT |
| STRHOSTSVR | Start IBMi host server (NetServer, ODBC) | SYSMGMT |
| DSPSYSVAL SYSVAL(QABNORMSW) | Check for abnormal system switch indicator | SYSMGMT |
| DSPFMWSTS | Display framework status | SYSMGMT |
| WRKLICJNF / GO LICPGM OPTION(10) | Work with license information | SYSMGMT |
| CALL QSFWINV / DSPSFWRSC | Display software inventory / resources | SYSMGMT |
| RSLSETOID PRC(RBT) | Reset Robot Schedule OID after node change | MLENGBR2 |
| RBTSYSLIB/RSLSHUTDWN | Shutdown RBTSLEEPER subsystem before Robot reset | MLENGBR2 |
| STRSBS SBSD(RBTSYSLIB/RBTSLEEPER) | Start Robot Sleeper subsystem | MLENGBR2 |
| GGSCI > STOP MANAGER | Stop GoldenGate manager from within GGSCI | MLENGBR2 |
| ENDSBS SBS(GOLDENGATE) OPTION(*IMMED) | Immediately end GoldenGate subsystem | MLENGBR2 |

END OF DOCUMENT — iSeries DEV DR Playbook — CONFIDENTIAL