PRODDSS Production

Disaster Recovery Playbook

PRODDSS / Colo  →  PRODDSS / Temple

IBM PowerHA  •  Mimix Replication

| Document Type | Disaster Recovery (DR) Runbook — Production Environment |
| --- | --- |
| Environment | PRODDSS — Production iSeries (IBM i) |
| Source System | PRODDSS / Carrollton Colo ¦ IP: 10.7.1.130 (DSS/C — Active Pre-DR) |
| Target System | PRODDSS / Temple ¦ IP: 10.7.1.180 (DSS/T — DR Target) |
| HA Technology | IBM PowerHA SystemMirror — WRKCLU / DSSDEVCRG Resource Group / DSSIASP |
| Replication | Mimix — Floating IP: 10.7.1.169 ¦ Replication IPs: 10.7.1.132 / 10.7.1.182 |
| IASP | DSSIASP — managed by PowerHA. PRODDSSHA = HA node. |
| OS Version | Source (Colo): IBM i OS 7.3 ¦ Target (Temple): IBM i OS 7.5 |
| Serial / LPAR | SN# 7858711 ¦ LPAR 3 |
| Change Refs | ISERIES-907 ¦ CM-24663 |
| Pre-DR Tasks | Friday night: ETS50050 (disable Mimix audits) + Hold Saturday Robot jobs on PE |
| Classification | CONFIDENTIAL — INTERNAL USE ONLY |

# 1. Purpose & Scope

This playbook defines the complete step-by-step procedure for activating the PRODDSS Production Disaster Recovery environment, switching the active IBM i partition from PRODDSS/Carrollton Colo (source) to PRODDSS/Temple (DR target). The switchover uses IBM PowerHA SystemMirror for IASP control (DSSIASP) and Mimix for journal-based replication, with a dedicated floating IP (10.7.1.169) that moves with the active system.

This environment differs significantly from the DEV DR process: Mimix must be fully stopped and datagroups cleared before the floating IP is moved, the Turnover IFS key does not replicate and must be manually applied, and Mimix must be fully restarted with updated RDB directory entries after the switchover. Friday night pre-work is also required before the Saturday DR window begins.

## 1.1  Technology Stack

- IBM PowerHA SystemMirror — DSSDEVCRG Resource Group controls the DSSIASP switchover. PRODDSSHA is the HA node.

- Mimix — Journal-based replication between PRODDSS/Colo and PRODDSS/Temple. Uses floating IP 10.7.1.169 which moves with the active system. Must be fully stopped before and restarted after PowerHA switchover.

- Floating IP 10.7.1.169 — Mimix IASP floating IP. Must be deactivated on source (ENDTCPIFC) and activated on target (STRTCPIFC) as part of the DR sequence, before PowerHA switchover.

- DSSIASP — The IASP containing production DSS data, managed by PowerHA. MIMIXIASP is the Mimix IASP used for RDB directory management.

## 1.2  Scope

- Source: PRODDSS / Colo (10.7.1.130)  →  Target: PRODDSS / Temple (10.7.1.180)

- Floating IP: 10.7.1.169 (Mimix) — moved from DSS/C to DSS/T

- Replication IPs: 10.7.1.132 / 10.7.1.182

- Host table updates on: PRODDSSHA (DSS/C), DSS/T, PRODE (PE), PRODA (PA), DEVA/Temple, DEVA/HA (Colo)

- Friday pre-work required: Mimix audit disable + Saturday Robot job holds on PRODE

- 13 execution phases from Friday pre-work through Robot Network GUI configuration

# 2. Roles & Responsibilities

All team members must be confirmed on the DR coordination call before Phase 1 begins. Note that DNS is handled by a named DNS administrator (Jason Deal) — confirm availability before starting.

| Profile / Role | Responsibilities | Systems |
| --- | --- | --- |
| DR Lead / Sysadmin | Systems Administrator who orchestrates the entire DR event. Responsible for: DNS change coordination with Jason Deal, console logons, Mimix stop/start sequences, floating IP move (ENDTCPIFC/STRTCPIFC), PowerHA switchover commands, Turnover key application, Robot Schedule reset, Host Table updates on all systems, Mimix STRMMX restart, Robot Network GUI configuration, and all post-DR jobs. | DSS/C, DSS/T, PE, PA |
| MLENGBR2 | Operations profile used for Mimix server startup when port will not start (MIMIXIASP/STRSVR). Also performs Robot Schedule OID reset (RSLSETOID PRC(RBT)) and Robot Network GUI cleanup steps on PRODE. | DSS/T, PE |
| QSECOFR | Security Officer profile. Used for console logon on both PRODDSS/Colo and PRODDSS/Temple to execute PowerHA cluster operations: WRKCLU, CHKDUPLIBS, WRKASPJOB, DSSDEVCRG Resource Group switchover (Option 9), and ASP copy verification (Option 10). | DSS/C, DSS/T |
| Ops | Operations team. Starts the Teams meeting and coordinates tester handover. Provides tester list confirmation. | ALL |
| JDE Team | Validates JDE/RODS file counts before and after Mimix restart (ETS50204 / ETS50205 queries) to confirm replication is working correctly. | DSS/T |
| MIMIX Admin | Handles Mimix-specific steps: WRKRD* RDB directory verification and ADDRDDBDIRE configuration for the floating IP (10.7.1.169). Monitors WRKDG datagroup status on PE and PRODDSSHA. | PE, DSS/C, DSS/T |
| Jason Deal | DNS administrator. Responsible for changing the PRODDSS and RODS DNS pointers from 10.7.1.163 (Colo) to 10.7.1.230 (Temple). | DNS / Network |

# 3. Prerequisites

## 3.1  Friday Night (Night Before DR)

⚠  These steps MUST be completed on Friday night. Do not start Saturday DR without confirming they are done.

- ETS50050 executed on PRODE — Mimix audits disabled

- Saturday Robot jobs held on PRODE: RE020SAT, RE030SAT, RE040SAT

## 3.2  Saturday Morning — Before Starting

- All team members confirmed on DR coordination call

- Jason Deal (DNS Admin) confirmed available for DNS change

- Mimix Admin confirmed available for RDB directory updates

- JDE Team confirmed available for file count validation

- All application test teams confirmed: Kyle Cushman (JDE/RODS), Michael McIntire & Scott Davis, Bala Mallampati (Cognos), Uma Sundaresan / Madison Hanson (NetScaler/Load Balancer), Syndee Stiles, Tammy Fields

- Downstream teams notified: Workday, Alteryx Server (Roland M.), GoldenGate, Cognos, Bill/WMSHUB and BI

## 3.3  PowerHA Pre-Checks

- DSSDEVCRG Resource Group is Active (WRKCLU Option 9)

- Primary Node is correctly set to PRODDSS/Colo before initiating

- ASP copy is current and verified on PRODDSSHA (WRKCLU Option 10 > Option 25)

- All 4 cluster nodes are active and communicating

## 3.4  Mimix Pre-Checks

- Mimix is running and healthy on PRODE before starting DR

- MIMIX/WRKDG confirms all datagroups are Active and in sync

- Both Mimix ports active on PRODDSS/Temple (source), 1 port on PRODDSSHA (target)

- Floating IP 10.7.1.169 is currently ACTIVE on PRODDSS/Colo (verify: NETSTAT OPTION(*IFC))

# 4. DR Procedure — Step by Step

Execute each phase in sequence. Do not advance to the next phase until all steps in the current phase are complete and verified. Warning banners (in amber) mark critical gates where errors will cause DR failure. Use the Evidence / Screenshot column to capture proof at each critical step.

| Step | Role | Activity / Command | System | Notes | Evidence / Screenshot |
| --- | --- | --- | --- | --- | --- |
| PRE-DR — Friday Night Tasks (Night Before DR) |  |  |  |  |  |
| ⚠ The following steps must be completed on Friday night before the Saturday DR window begins. |  |  |  |  |  |
| F.1 | DR Lead | Disable Mimix audits on PRODE: Do a 'DO' on ETS50050 *disable mimix audits | PE | Must be done Friday — audits must be off before Mimix is stopped Saturday |  |
| F.2 | DR Lead | Hold Saturday Robot jobs on PRODE: Hold RE020SAT Hold RE030SAT Hold RE040SAT | PE | Hold all three RE0**SAT jobs to prevent them firing during DR window |  |
| PHASE 1 — DR Start & Pre-Checks (Saturday Morning) |  |  |  |  |  |
| 1.1 | Ops | Start DR coordination Teams Meeting Confirm all team members are online and ready | ALL | Required attendees: DR Lead, MLENGBR2, QSECOFR, JDE Team, MIMIX Admin, Jason Deal (DNS), Testers |  |
| 1.2 | DR Lead | Signon to CONSOLE as yourself on PRODDSS/Carrollton | DSS/C | IP: 10.7.1.130 (Colo — this is the source/active system) |  |
| 1.3 | DR Lead | Open DR validation URL to confirm current routing: https://olamvssprod.mclaneco.com Run: ipconfig /flushdns | DSS/C | Confirm PRODDSS currently resolves to 10.7.1.163 (Colo) |  |
| PHASE 2 — DNS Update |  |  |  |  |  |
| 2.1 | Jason Deal (DNS) | Select DR Template in DNS management console Change DNS pointers: PRODDSS: FROM 10.7.1.163 → TO 10.7.1.230 RODS: FROM 10.7.1.163 → TO 10.7.1.230 | DNS | Both PRODDSS and RODS must be updated. DNS change must complete before Mimix is stopped. |  |
| 2.2 | DR Lead | Test ping to verify DNS propagation: ping RODS.APPN.SNA.IBM.COM ping PRODDSS.APPN.SNA.IBM.COM ipconfig /flushdns | DSS/C | Do not proceed until both hostnames resolve to 10.7.1.230 (Temple) |  |
| PHASE 3 — End Robot Schedule & Stop Mimix Replication |  |  |  |  |  |
| 3A — Stop Robot Schedule on PRODDSS/Colo |  |  |  |  |  |
| 3.1 | DR Lead | End Robot Schedule on PRODDSS/Colo: rbo > 1 > 3 > 2 | DSS/C | Robot Schedule must be ended before Mimix is stopped to prevent job conflicts |  |
| 3B — Stop Mimix Replication (Source: PRODE → Target: PRODDSSHA) |  |  |  |  |  |
| ⚠ Mimix must be fully stopped and all datagroups inactive before the floating IP is moved or PowerHA switchover begins. |  |  |  |  |  |
| 3.2 | DR Lead | Initiate Mimix end on PRODE: MIMIX/ENDMMX Press Enter to confirm | PE | If Mimix does not end within 10 minutes, end datagroups manually via WRKDG |  |
| 3.3 | DR Lead | Monitor Mimix datagroups on PRODE: MIMIX/WRKDG Monitor PRODDSSHA IASP: MIMIXIASP/WRKDG | PE / DSS/C | All datagroups must show INACTIVE before proceeding. End manually if needed. |  |
| 3.4 | DR Lead | Verify all Mimix systems are inactive: MIMIX/WRKSYS → all entries = *INACTIVE Subsystem must be active and ports active | PE | Confirm all 4 nodes: PE, DSS/T, DSS/C, PA show ports active under SBS only |  |
| 3.5 | DR Lead | End Mimix SBS on PRODDSS/Prod (Temple — 2 ports showing): ENDSBS SBS(MIMIXSBS) OPTION(*IMMED) | DSS/T | Source system (Temple is current prod): should show 2 ports before ending |  |
| 3.6 | DR Lead | End Mimix SBS on PRODDSSHA/Colo (1 port showing): ENDSBS SBS(MIMIXSBS) OPTION(*IMMED) | DSS/C | HA node: should show 1 port before ending |  |
| 3.7 | DR Lead | Kill remaining ports on all systems: End any subsystems on PRODDSS/Prod, PRODDSSHA, PRODE, and PRODA that still have active Mimix ports | PE / DSS/T / DSS/C / PA | 2 ports on source, 1 port on target must both be cleared. No Mimix ports should remain. |  |
| PHASE 4 — Move Floating IP (10.7.1.169) |  |  |  |  |  |
| ⚠ The floating IP 10.7.1.169 is used by Mimix for IASP replication. It must be deactivated on the source and activated on the target before PowerHA switchover begins. |  |  |  |  |  |
| 4.1 | DR Lead | Take before screenshot of TCP interface status on DSS/C: NETSTAT OPTION(*IFC) | DSS/C | Capture current state before deactivating floating IP |  |
| 4.2 | DR Lead | Deactivate floating IP on PRODDSS/Colo (source): ENDTCPIFC INTNETADR('10.7.1.169') | DSS/C | This removes the Mimix floating IP from the source system |  |
| 4.3 | DR Lead | Verify floating IP is deactivated: NETSTAT OPTION(*IFC) Confirm 10.7.1.169 shows *INACTIVE | DSS/C | Take after screenshot for evidence |  |
| 4.4 | DR Lead | Take before screenshot of TCP interface status on DSS/T: NETSTAT OPTION(*IFC) | DSS/T | Capture current state before activating floating IP on target |  |
| 4.5 | DR Lead | Activate floating IP on PRODDSS/Temple (target): STRTCPIFC INTNETADR('10.7.1.169') | DSS/T | Moves Mimix floating IP to the DR target system |  |
| 4.6 | DR Lead | Verify floating IP is active on DSS/T: NETSTAT OPTION(*IFC) Confirm 10.7.1.169 shows *ACTIVE | DSS/T | Take after screenshot for evidence |  |
| PHASE 5 — IBM PowerHA Cluster Operations & IASP Switchover |  |  |  |  |  |
| 5A — Pre-Switchover Checks on PRODDSS/Colo |  |  |  |  |  |
| 5.1 | QSECOFR | Logoff current session and logon to CONSOLE as QSECOFR on PRODDSS/Carrollton | DSS/C | IP: 10.7.1.130 |  |
| 5.2 | QSECOFR | Open PowerHA Cluster Manager: WRKCLU | DSS/C | Main PowerHA entry point for all cluster operations |  |
| 5.3 | QSECOFR | Add required libraries and check for duplicate library conflicts: ADDLIBLE QZRDPWRHA ADDLIBLE QZRDHASM QZRDPWRHA/CHKDUPLIBS IASP(DSSIASP) | DSS/C | Resolve any duplicate library issues in DSSIASP before switchover |  |
| 5.4 | QSECOFR | End all IASP-related jobs: QSYS/WRKASPJOB → *End all jobs | DSS/C | All IASP jobs must be ended before PowerHA initiates the switchover |  |
| 5.5 | QSECOFR | Verify ASP Copy on PRODDSSHA: WRKCLU → Option 10 → Option 25 on DSSHA Confirm ASP copy is current and correct | DSS/C | DSSHA = HA node. ASP copy must be current before switchover proceeds. |  |
| 5.6 | QSECOFR | Verify PowerHA Resource Group: WRKCLU → Option 9 • DSSDEVCRG is Active • Primary Node = PRODDSS/Colo (correct source) • All 4 cluster nodes visible | DSS/C | WRKCLU Option 9 = PowerHA Resource Group operations. Confirm primary is correct before switching. |  |
| 5.7 | QSECOFR | Start QBATCH on all 4 cluster nodes (required for switchover): STRSBS SBS(QBATCH) LIB(QSYS) (Run on: DSS/C, DSS/T, DA/C and remaining HA nodes) | ALL 4 NODES | QBATCH must be active on all nodes before PowerHA can complete the IASP switchover |  |
| 5B — Initiate PowerHA IASP Switchover |  |  |  |  |  |
| 5.8 | QSECOFR | Initiate switchover via PowerHA: WRKCLU → Option 9 → Option 3 = Change Primary → Select resource group: DSSDEVCRG → Change primary to PRODDSS/Temple | DSS/C | This initiates the PowerHA controlled IASP switchover from DSS/C → DSS/T |  |
| 5.9 | QSECOFR | Monitor switchover via Option 6 (refresh repeatedly): WRKCLU → Option 6 | DSS/C | Status will show Switch Pending → in progress. Session may drop — expected behavior |  |
| 5C — Monitor Switchover Progress |  |  |  |  |  |
| 5.10 | QSECOFR | Open second session to PRODDSS/Colo and monitor: WRKASPJOB — watch QBATCH and QSYSWRK ASP State on DSS/C will progress to: VARYOFF | DSS/C | Expected duration: ~2 minutes 37 seconds. Job ends once IASP has varied off. |  |
| 5.11 | QSECOFR | Signon to CONSOLE as QSECOFR on PRODDSS/Temple and monitor ASP State → AVAILABLE | DSS/T | IP: 10.7.1.180. Expected duration: ~1 minute 37 seconds to varyon. Once role swap starts, job runs in QBATCH on target. |  |
| PHASE 6 — Post-Switchover Cluster & Replication Verification |  |  |  |  |  |
| 6.1 | DR Lead | Verify replication direction has switched: Confirm replication now flows from DSS/T (Temple) Replication IPs: 10.7.1.182 or 10.7.1.132 | DSS/T | Take screenshot of replication status confirming new direction |  |
| 6.2 | DR Lead | Verify all 4 PowerHA cluster nodes are active: WRKCLU — confirm all nodes show Active | PE / DSS/C / DSS/T / PA | All 4 nodes must be active and communicating before proceeding |  |
| 6.3 | DR Lead | Confirm DSSDEVCRG Resource Group now shows: • Primary Node = PRODDSS/Temple (DSS/T) • Status = Active | DSS/T | WRKCLU Option 9 — PowerHA Resource Group must reflect new primary |  |
| PHASE 7 — Apply Turnover Key on PRODDSS/Temple |  |  |  |  |  |
| ⚠ IMPORTANT: Unlike the DEV environment, the Turnover IFS key does NOT replicate for PRODDSS. It must be applied manually on the target system after each switchover. |  |  |  |  |  |
| 7.1 | DR Lead | Logon as yourself on PRODDSS/Temple Navigate to Turnover IFS key path: /home/unicom/licenses/TN4/* | DSS/T | Key does not replicate — must be manually applied each time. SN# 7858711, LPAR 3. |  |
| 7.2 | DR Lead | Using IBM i Access Client Solutions, rename license files: RENAME current: License → LicenseCOLO2025 RENAME: LicenseTemple2025 → License | DSS/T | SKIP this rename step on the return swap (Temple→Colo). Only needed for Colo→Temple direction. |  |
| 7.3 | DR Lead | Verify Turnover license is valid: SOFTTURNE/TWRKLIC | DSS/T | LPAR 3. Note: M4SYS library may need to be FTP'd from upgrade/*sysbas if missing. |  |
| 7.4 | DR Lead | Start TSERVER subsystem if not already running: STRSBS SBSD(QGPL/TSERVER) | DSS/T | Required for Turnover to function |  |
| 7.5 | DR Lead | Update Turnover serial number to local: Option 11 > Option 1 2=Change PRODDSS Change Serial Number to *LOCAL Press Enter | DSS/T | SN# 7858711 — logon as yourself (DR Lead) for this step |  |
| PHASE 8 — Robot Schedule Reset on PRODDSS/Temple |  |  |  |  |  |
| 8.1 | MLENGBR2 | Logon as MLENGBR2 Bring down RBTSLEEPER subsystem: RBTSYSLIB/RSLSHUTDWN | DSS/T | Must shut down before resetting OID. RSLCHGSYSN is SKIPPED — system name (PRODDSS) is the same on both nodes. |  |
| 8.2 | MLENGBR2 | Reset Robot Schedule OID: RSLSETOID PRC(RBT) | DSS/T | Resets Object ID for the new node |  |
| 8.3 | MLENGBR2 | Start RBTSLEEPER subsystem: STRSBS SBSD(RBTSYSLIB/RBTSLEEPER) | DSS/T |  |  |
| 8.4 | DR Lead | Verify all subsystems are active — see SBS reference (Section 6) WRKACTJOB or WRKSBS | DSS/T | Note: QUSRWRK and TSERVER did not come up automatically during previous DR to HA — start manually if needed. |  |
| 8.5 | DR Lead | Verify all TCP servers and host servers are active: STRTCPSVR STRHOSTSVR | DSS/T | Confirm IBMi NetServer and ODBC are running |  |
| PHASE 9 — TCP Host Table Updates (All Systems) |  |  |  |  |  |
| 9A — PRODDSSHA / Colo Host Table |  |  |  |  |  |
| 9A.1 | DR Lead | Use F15 to Position To in host table RMVTCPHTE INTNETADR('10.7.1.230') RMVTCPHTE INTNETADR('10.7.1.163') | DSS/C | Remove both old entries first |  |
| 9A.2 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.230') HOSTNAME((PRODDSS)(PRODDSS.APPN.SNA.IBM.COM)(RODS)(MSDSS)(MXVPRDSS)) | DSS/C | Primary hostname block for PRODDSSHA |  |
| 9A.3 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.163') HOSTNAME((BRMSDSS)) | DSS/C | BRMS hostname entry |  |
| 9B — PRODDSS/Temple (Target) Host Table |  |  |  |  |  |
| 9B.1 | DR Lead | Use F15 to Position To in host table RMVTCPHTE INTNETADR('10.7.1.230') RMVTCPHTE INTNETADR('10.7.1.163') | DSS/T | Remove both old entries first. Note: Host table required for Mimix after restart. |  |
| 9B.2 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.230') HOSTNAME((PRODDSS)(PRODDSS.APPN.SNA.IBM.COM)(RODS)(MSDSS)(MXVPRDSS)) | DSS/T | Primary hostname block for DSS/Temple |  |
| 9B.3 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.163') HOSTNAME((BRMSDSS)) | DSS/T | BRMS hostname entry |  |
| 9C — PRODE (PE) Host Table |  |  |  |  |  |
| 9C.1 | DR Lead | Use F15 to Position To in host table RMVTCPHTE INTNETADR('10.7.1.230') RMVTCPHTE INTNETADR('10.7.1.163') | PE |  |  |
| 9C.2 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.230') HOSTNAME((PRODDSS)(PRODDSS.APPN.SNA.IBM.COM)(RODS)(MSDSS)(MXVPDSS)) | PE | Note: MXVPDSS (not MXVPRDSS) on PRODE/PRODA |  |
| 9C.3 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.163') HOSTNAME((BRMSDSS)) | PE |  |  |
| 9D — PRODA (PA) Host Table |  |  |  |  |  |
| 9D.1 | DR Lead | Use F15 to Position To in host table RMVTCPHTE INTNETADR('10.7.1.230') RMVTCPHTE INTNETADR('10.7.1.163') | PA |  |  |
| 9D.2 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.230') HOSTNAME((PRODDSS)(PRODDSS.APPN.SNA.IBM.COM)(RODS)(MSDSS)(MXVPDSS)) | PA |  |  |
| 9D.3 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.163') HOSTNAME((BRMSDSS)) | PA |  |  |
| 9E — DEVA/Temple Host Table |  |  |  |  |  |
| 9E.1 | DR Lead | Use F15 to Position To in host table RMVTCPHTE INTNETADR('10.7.1.230') RMVTCPHTE INTNETADR('10.7.1.163') | DEVA/T |  |  |
| 9E.2 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.230') HOSTNAME((PRODDSS)(PRODDSS.APPN.SNA.IBM.COM)(RODSVRT)) | DEVA/T | Note: RODSVRT (virtual) used on DEVA systems — not the full hostname list |  |
| 9E.3 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.163') HOSTNAME((BRMSDSS)) | DEVA/T |  |  |
| 9F — DEVA/HA (Colo) Host Table |  |  |  |  |  |
| 9F.1 | DR Lead | Use F15 to Position To in host table RMVTCPHTE INTNETADR('10.7.1.230') RMVTCPHTE INTNETADR('10.7.1.163') | DEVA/C |  |  |
| 9F.2 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.230') HOSTNAME((PRODDSS)(PRODDSS.APPN.SNA.IBM.COM)(RODSVRT)) | DEVA/C | RODSVRT used on DEVA/HA as well |  |
| 9F.3 | DR Lead | ADDTCPHTE INTNETADR('10.7.1.163') HOSTNAME((BRMSDSS)) | DEVA/C |  |  |
| PHASE 10 — Handover to Testers |  |  |  |  |  |
| 10.1 | DR Lead | Turn over PRODDSS/Temple to the DR Test Team for validation testing | DSS/T | Testers: Kyle Cushman (JDE/RODS), Michael McIntire, Scott Davis, Bala Mallampati (Cognos), Uma Sundaresan/Madison Hanson (Load Balancer/NetScaler), Syndee Stiles, Tammy Fields |  |
| 10.2 | JDE Team | Compare JDE/RODS file counts on DSS/T before Mimix restart: Run ETS50204 RUNQRY ZMARY/ROLECNTSPE | DSS/T | Baseline count taken before Mimix starts — used to verify replication is working post-restart |  |
| 10.3 | Ops | Coordinate with Workday, Alteryx Server (Roland M.), Cognos, GoldenGate, Bill/WMSHUB and BI teams to confirm their systems are functioning on DSS/T | DSS/T | Notify all downstream application teams of the active DR state |  |
| PHASE 11 — Restart Mimix Replication (PRODE → PRODDSSHA) |  |  |  |  |  |
| ⚠ Mimix replication must be restarted in the new direction: PRODE/PROD → PRODDSS/Temple (new active). The RDB directory must be updated to reflect the floating IP on the new system. |  |  |  |  |  |
| 11A — Update Mimix RDB Directory on PRODE |  |  |  |  |  |
| 11.1 | MIMIX Admin | Verify relational database configuration on PRODE: STRSQL Verify PRODDSS RDB entry points to correct system | PE | Confirm before making any RDB changes |  |
| 11.2 | MIMIX Admin | Delete existing DSSIASP RDB entry: WRKRD* Delete: MX_MIMIXIASP_IABA with IP 10.7.1.169 | PE | DSSIASP/PRODE & PRODDSS; PRODDSS/PRODA & PRODDSSHA entries |  |
| 11.3 | MIMIX Admin | Add new RDB directory entry for floating IP on Temple: ADDRDBDIRE RDB(DSSIASP MX_MIMIXIASP_IABA) RMTLOCNAME('10.7.1.169' *IP) | PE | Floating IP 10.7.1.169 is now on DSS/T. RDB* from DSSIASP to PRODDSS. LOOPBACK = Relational Database name in WRKRDB*. |  |
| 11B — Start Mimix Subsystems |  |  |  |  |  |
| 11.4 | DR Lead | Verify Mimix SBS is running on PRODA and PRODE before starting DSS systems: MIMIX/WRKSYS — confirm PRODA and PRODE subsystems active | PE / PA |  |  |
| 11.5 | DR Lead | Start Mimix SBS on PRODDSS/Colo (HA/target for replication): STRSBS MIMIXQGPL/MIMIXSBS | DSS/C | Should show only 1 port active after start. 10.7.1.169 should be *INACTIVE on DSS/C. |  |
| 11.6 | DR Lead | Start Mimix SBS on PRODDSS/Temple (new active system): STRSBS MIMIXQGPL/MIMIXSBS | DSS/T | Both ports must be active after start. Verify using NETSTAT OPTION(*IFC). |  |
| 11C — Start Mimix Server (if port will not start) |  |  |  |  |  |
| 11.7 | MLENGBR2 | IF port will not start — logon as MLENGBR2 and run: MIMIXIASP/MIMIX MIMIXIASP/STRSVR HOST('10.7.1.169') PORT(50500) | DSS/T | Only run if Mimix port does not start automatically. See Mimix tab for full detail. |  |
| 11.8 | MLENGBR2 | Alternative STRSVR with job description: MIMIXIASP/STRSVR HOST('10.7.1.169') PORT(50500) JOBD(MIMIXIASP/MIMIXCMN) | DSS/T | Use if standard STRSVR fails |  |
| 11D — Start Mimix Replication |  |  |  |  |  |
| 11.9 | DR Lead | Start communication between PRODE and PRODDSS: MIMIX/WRKSYS → Option 9 | PE | Starts inter-system communication — required before STRMMX |  |
| 11.10 | DR Lead | Start Mimix replication: MIMIX/STRMMX | PE | Starts all Mimix datagroups in the new direction |  |
| 11E — Verify Mimix is Replicating |  |  |  |  |  |
| 11.11 | JDE Team | Check file counts after Mimix has started to confirm replication is working: Run ETS50205 RUNQRY ZMARY/ROLECNTSPA | DSS/T | Counts should be changing — compare to baseline from step 10.2. Escalate if counts are static. |  |
| 11.12 | DR Lead | Monitor Mimix datagroups: MIMIX/WRKDG MIMIXIASP/WRKDG | PE / DSS/T | All datagroups should show ACTIVE and replicating |  |
| PHASE 12 — Post-DR Jobs, Robot & Final Validation |  |  |  |  |  |
| 12.1 | DR Lead | Verify Robot Schedule is started on DSS/T: Check Robot Console AND Robot Alert are active | DSS/T |  |  |
| 12.2 | DR Lead | Review and action Robot Schedule missed jobs from the DR window: Display missed jobs (filter to DR window timeframe) | DSS/T | Determine which jobs need manual re-run via DO |  |
| 12.3 | DR Lead | Run terminated jobs cleanup: Do a 'DO' on ETS50020 | DSS/T | Catches all jobs terminated during the DR window |  |
| 12.4 | DR Lead | Release Saturday Robot jobs on PRODE (held in Friday pre-work): Release RE020SAT Release RE030SAT Release RE040SAT Do a 'DO' if needed | PE | These were held on Friday. Release now that DR is complete and Mimix is running. |  |
| 12.5 | DR Lead | Re-enable Mimix audits on PRODE: Do a 'DO' on ETS50051 *enable mimix audits | PE | Audits were disabled Friday (step F.1). Re-enable now that DR is complete. |  |
| 12.6 | DR Lead | Verify performance monitor is running on DSS/T | DSS/T | Performance data collection must be active |  |
| 12.7 | DR Lead | Disable admin profiles (post-DR security step): Do a 'DO' on ETS50001 (Disables APPADMIN & SYSMGMT) | DSS/T | Security requirement — disable elevated profiles after DR is complete |  |
| 12.8 | DR Lead | Reset Robot Network host node for GUI monitor: Do a 'DO' on Robot job ETS40080 | DSS/T | Resets the Robot GUI network node reference for DSS/T |  |
| 12.9 | DR Lead | Verify QSNADS via Enterprise Extender: WRKCFGSTS CFGTYPE(*CTL) CFGD(*CMN) | DSS/T | Confirm SNA controller configurations are active |  |
| PHASE 13 — Robot Network GUI Configuration |  |  |  |  |  |
| 13.1 | DR Lead | Stop Robot Network node: RBTNETNODE/RBNENDNODE | DSS/T | End existing node before reconfiguring for Temple |  |
| 13.2 | DR Lead | Work with Robot Schedule network list: RSLWL | DSS/T | Review network work list entries (IFS-based) |  |
| 13.3 | DR Lead | Edit Robot Network node config XML: ROBOT NETWORK > nodeConfig.xml Search on Primary — use Shift+F4 | DSS/T | Update node config to point to PRODDSS/Temple as primary |  |
| 13.4 | DR Lead | Configure Robot Network node with Temple host IP: RBTNETNODE/RBNCFGNODE HOSTIP('10.7.1.239') AHOSTIP(*NONE) | DSS/T | IP 10.7.1.239 = PRODDSS/Temple Robot Network host IP |  |
| 13.5 | DR Lead | Start Robot Network node: RBTNETNODE/RBNSTRNODE | DSS/T | Start with updated Temple configuration |  |
| 13.6 | DR Lead / MLENGBR2 | If multiple nodes appear GREY in GUI, go to PRODE: RBTNETLIB/RBNDLTNODE F4 Input: DEVA (Delete twice if needed) | PE | Removes stale node references from Robot Network GUI |  |

# 5. Software License Key Reference

The Turnover IFS key does NOT replicate for PRODDSS — it must be applied manually on the target after every switchover. All Robot keys stored in SYSBAS must be verified on the target. MIMIX license is in the DSSIASP and replicates automatically via PowerHA.

| Product | Storage | Key Type | Command / Key | Notes |
| --- | --- | --- | --- | --- |
| Turnover | IFS/SYSBAS | Permanent | Key path: /home/unicom/licenses/TN4/* Does NOT replicate for PRODDSS — must apply manually each DR. Rename: LicenseTemple2025 → License (Colo→Temple direction) Verify: SOFTTURNE/TWRKLIC | SN# 7858711, LPAR 3. FTP M4SYS from upgrade/*sysbas if missing. |
| Abstract | SYSBAS | Permanent | ADDLIBLE ABSTRACT APPERM EMM0817E869+HCL6M49UXMG0UAWMEKZDM7WQT8BGL48V3427C+4TWV4K*J*1TI+PPWMTZM6MBM1 | Apply before DR |
| Esend | SYSBAS | Permanent | ADDLIBLE ESEND ESPERM 6NIF26F1B3PPIZKRFVN4WF0QFJ+FD5*MFWEZ9XNT9QKPAQBR6HQ078Q83ISGB1VEE*TK*FGYCFG | Apply before DR |
| DBU 11 | SYSBAS | Permanent | ADDLIBLE DBU11 DBUSEC 7858201 DBU 11.0 13431F C7181B 0F2001 5103 (partition 3) | Partition 3 |
| Taatools | SYSBAS | 90-Day | ADDLIBLE TAATOOL CHGTAAKEY KEY(547399CEB851D098B4F2FA5289B362E96AF00F747255293B5124D7265286) | SN# 7858201, Model P20, V7R3M0, *UNLIMITED expiration |
| MIMIX | IASP | Permanent | MIMIX license is in the DSSIASP — replicates automatically via PowerHA | No manual key application needed |
| Robot Console | SYSBAS | Permanent | PRODDSS-T&C license (from Temple) |  |
| Robot Alert | SYSBAS | Permanent | PRODDSS-T&C license (from Temple) |  |
| Robot Schedule | IASP | Permanent | PRODDSS-T&C — in IASP, replicates. Reset via RSLSETOID PRC(RBT) |  |
| Robot Network | SYSBAS | Permanent | PRODDSS-T&C license (from Temple) |  |
| QMGTOOLS | N/A | No Key | No license key required |  |

# 6. Expected Active Subsystems

After switchover verify all subsystems are active on PRODDSS/Temple. The HA node (PRODDSSHA/Colo) runs a reduced set. Note the known issues with QUSRWRK and TSERVER from previous DR events.

| PRODDSS/Temple (Active) |  |  | PRODDSSHA/Colo (HA Node) |  |
| --- | --- | --- | --- | --- |
| Subsystem | Library |  | Subsystem | Library |
| MIMIXSBS | MIMIXQGPL |  | MIMIXSBS | MIMIXQGPL |
| QBATCH | QSYS |  | QBATCH | QSYS |
| QCMN | QSYS |  | QCMN | QSYS |
| QCTL | QSYS |  | QCTL | QSYS |
| QHTTPSVR | QSYS |  | QHTTPSVR | QSYS |
| QINTER | QSYS |  | QINTER | QSYS |
| QSERVER | QSYS |  | QSERVER | QSYS |
| QSNADS | QSYS |  | QSNADS | QSYS |
| QSPL | QSYS |  | QSPL | QSYS |
| QSYSWRK | QSYS |  | QSYSWRK | QSYS |
| ⚠ QUSRWRK | QSYS |  | Q1ABRMNET | QBRM |
| Q1ABRMNET | QBRM |  | RBTSLEEPER | RBTSYSLIB |
| RBTSLEEPER | RBTSYSLIB |  |  |  |
| ⚠ TSERVER | QGPL |  |  |  |
| ⚠ QUSRWRK and TSERVER did not come up automatically during previous DR-to-HA event. Monitor these subsystems and start manually if needed: STRSBS SBSD(QGPL/TSERVER) |  |  |  |  |

PRODDSSHA HA node startup program: QSTRUPPGM calls STRPWRHA71 in PRDPWRHA, which calls QGPL/STARTUP (OBJ/AMSCONFIG).

# 7. DNS & Network Reference

| Hostname / Alias | Normal / Colo Active | DR State / Temple Active | Notes |
| --- | --- | --- | --- |
| PRODDSS / PRODDSS.APPN.SNA.IBM.COM | 10.7.1.163 (Colo) | 10.7.1.230 (Temple) | Primary PRODDSS pointer — DNS change by Jason Deal |
| RODS / RODS.APPN.SNA.IBM.COM | 10.7.1.163 (Colo) | 10.7.1.230 (Temple) | Must be changed alongside PRODDSS |
| BRMSDSS | 10.7.1.230 | 10.7.1.163 | BRMS hostname — swaps directions |
| MSDSS / MXVPRDSS | 10.7.1.163 | 10.7.1.230 | Additional aliases — DSS/C, DSS/T, PE, PA |
| MXVPDSS | 10.7.1.163 | 10.7.1.230 | PE and PA only (note different suffix from DSS/C host tables) |
| RODSVRT | 10.7.1.163 | 10.7.1.230 | Virtual alias used on DEVA systems only |
| Floating IP (Mimix) | 10.7.1.169 active on DSS/C | 10.7.1.169 active on DSS/T | Moves with active system — ENDTCPIFC/STRTCPIFC |
| PRODDSS/Colo Console | 10.7.1.130 | 10.7.1.130 | Unchanged — always accessible |
| PRODDSS/Temple Console | 10.7.1.180 | 10.7.1.180 | DR target — PRIMARY after switchover |
| Mimix Replication | 10.7.1.132 / 10.7.1.182 | 10.7.1.182 / 10.7.1.132 | Direction reverses after PowerHA switchover |

# 8. Post-DR Verification Checklist

Complete every item below before declaring DR successful. Critical items are grouped by phase. All application teams must sign off before the DR event is closed.

| # | Phase | Verification Item | Status | Sign-off / Evidence |
| --- | --- | --- | --- | --- |
| 1 | Pre-DR | ETS50050 executed Friday — Mimix audits disabled on PRODE |  |  |
| 2 | Pre-DR | Saturday Robot jobs held on PRODE (RE020SAT, RE030SAT, RE040SAT) |  |  |
| 3 | DNS | PRODDSS DNS pointer changed: 10.7.1.163 → 10.7.1.230 |  |  |
| 4 | DNS | RODS DNS pointer changed: 10.7.1.163 → 10.7.1.230 |  |  |
| 5 | DNS | Ping tests pass: RODS.APPN.SNA.IBM.COM and PRODDSS.APPN.SNA.IBM.COM → 10.7.1.230 |  |  |
| 6 | Robot | Robot Schedule ended on PRODDSS/Colo (rbo > 1 > 3 > 2) |  |  |
| 7 | Mimix | MIMIX/ENDMMX executed on PRODE — all datagroups INACTIVE |  |  |
| 8 | Mimix | MIMIX/WRKDG and MIMIXIASP/WRKDG confirm all datagroups down |  |  |
| 9 | Mimix | MIMIX/WRKSYS shows all nodes *INACTIVE |  |  |
| 10 | Mimix | MIMIXSBS ended on PRODDSS/Temple (2 ports → ended) |  |  |
| 11 | Mimix | MIMIXSBS ended on PRODDSSHA/Colo (1 port → ended) |  |  |
| 12 | Mimix | All Mimix ports cleared on PE, DSS/T, DSS/C, PA |  |  |
| 13 | Floating IP | ENDTCPIFC 10.7.1.169 on DSS/C — confirmed INACTIVE (NETSTAT *IFC) |  |  |
| 14 | Floating IP | STRTCPIFC 10.7.1.169 on DSS/T — confirmed ACTIVE (NETSTAT *IFC) |  |  |
| 15 | PowerHA | QBATCH active on all 4 cluster nodes before switchover |  |  |
| 16 | PowerHA | ASP copy verified current on PRODDSSHA (WRKCLU Option 10 > Option 25) |  |  |
| 17 | PowerHA | DSSDEVCRG Resource Group confirmed Active — Primary = DSS/C before switch |  |  |
| 18 | PowerHA | Switchover initiated: WRKCLU Option 9 > Option 3 > DSSDEVCRG |  |  |
| 19 | PowerHA | PRODDSS/Colo ASP State = VARYOFF (~2:37 minutes) |  |  |
| 20 | PowerHA | PRODDSS/Temple ASP State = AVAILABLE (~1:37 minutes) |  |  |
| 21 | PowerHA | DSSDEVCRG Resource Group Primary now shows PRODDSS/Temple |  |  |
| 22 | PowerHA | All 4 cluster nodes active after switchover (PE, DSS/C, DSS/T, PA) |  |  |
| 23 | Replication | Replication direction confirmed switched — new source = DSS/T |  |  |
| 24 | Turnover | Turnover IFS key applied on DSS/T (license renamed correctly) |  |  |
| 25 | Turnover | SOFTTURNE/TWRKLIC shows valid on DSS/T (LPAR 3) |  |  |
| 26 | Robot | RBTSLEEPER restarted after RSLSETOID PRC(RBT) on DSS/T |  |  |
| 27 | SBS | All expected subsystems active on DSS/T — QUSRWRK and TSERVER verified |  |  |
| 28 | Host Tables | Host tables updated: PRODDSSHA, DSS/T, PE, PA, DEVA/T, DEVA/C |  |  |
| 29 | Testers | DR Test Team has validated PRODDSS/Temple (all teams signed off) |  |  |
| 30 | JDE | JDE/RODS file counts captured before Mimix restart (ETS50204) |  |  |
| 31 | Mimix | RDB directory updated on PRODE: ADDRDDBDIRE with 10.7.1.169 |  |  |
| 32 | Mimix | MIMIXSBS started on DSS/C (1 port active, 10.7.1.169 *INACTIVE on DSS/C) |  |  |
| 33 | Mimix | MIMIXSBS started on DSS/T (both ports active) |  |  |
| 34 | Mimix | MIMIX/WRKSYS Option 9 executed — communication started on PE |  |  |
| 35 | Mimix | MIMIX/STRMMX executed — replication active |  |  |
| 36 | JDE | File counts changing after Mimix start — ETS50205 verified (ROLECNTSPA) |  |  |
| 37 | Post-DR | ETS50020 DO executed — terminated job cleanup |  |  |
| 38 | Post-DR | Saturday Robot jobs released on PE (RE020SAT, RE030SAT, RE040SAT) |  |  |
| 39 | Post-DR | ETS50051 DO executed — Mimix audits re-enabled on PE |  |  |
| 40 | Post-DR | Performance monitor running on DSS/T |  |  |
| 41 | Post-DR | ETS50001 DO executed — APPADMIN & SYSMGMT disabled |  |  |
| 42 | Post-DR | ETS40080 DO executed — Robot GUI host node reset |  |  |
| 43 | Robot GUI | Robot Network GUI — all nodes GREEN, RBNCFGNODE HOSTIP 10.7.1.239 set |  |  |
| 44 | Sign-off | All test teams signed off (JDE, Cognos, NetScaler, Workday, Alteryx, BI) |  |  |

# 9. Known Issues & Workarounds

| Issue | Workaround / Resolution | Owner |
| --- | --- | --- |
| Mimix does not end within 10 minutes after ENDMMX | End each datagroup manually: MIMIX/WRKDG → End each group individually MIMIXIASP/WRKDG → Same for DSSIASP groups | DR Lead / Mimix Admin |
| Mimix port will not start after STRSBS MIMIXSBS | Logon as MLENGBR2: MIMIXIASP/MIMIX MIMIXIASP/STRSVR HOST('10.7.1.169') PORT(50500) If fails: add JOBD(MIMIXIASP/MIMIXCMN) | MLENGBR2 |
| 10.7.1.169 shows *INACTIVE on DSS/T after STRTCPIFC | Verify interface configuration: NETSTAT OPTION(*IFC) If not active, check TCP/IP interface definition and retry STRTCPIFC | DR Lead |
| PRODDSS/Colo ASP slow to VARYOFF (beyond 4 minutes) | Monitor WRKASPJOB under QSYSWRK. Expected: ~2:37 min. If stuck beyond 8 minutes, check cluster node communications and escalate to IBM support. | QSECOFR |
| QUSRWRK subsystem did not come up automatically on DSS/T | Known issue from previous DR event. Start manually: STRSBS SBSD(QSYS/QUSRWRK) | DR Lead |
| TSERVER subsystem did not come up automatically on DSS/T | Known issue — TSERVER was the only SBS not starting during previous Colo DR. Start manually: STRSBS SBSD(QGPL/TSERVER) | DR Lead |
| STARTUP program on PRODDSSHA HA node — QSTRUPPGM/QSYS | HA node startup calls: STRPWRHA71 in PRDPWRHA which calls QGPL/STARTUP (OBJ/AMSCONFIG). If PowerHA startup fails on HA node, verify these programs are accessible. | QSECOFR |
| Turnover M4SYS library missing on target | FTP M4SYS library from upgrade/*sysbas to PRODDSS/Temple before running TWRKLIC | DR Lead |
| Robot Network GUI shows nodes in GREY | Go to PRODE: RBTNETLIB/RBNDLTNODE F4 → Input: DEVA Delete twice if needed to remove stale entries | DR Lead / MLENGBR2 |
| JDE file counts not changing after Mimix STRMMX | Check MIMIX/WRKDG — all datagroups must show ACTIVE. If any group is not active, start it manually via WRKDG. | JDE Team / Mimix Admin |

# 10. Quick Reference — Key Commands

| Command | Purpose | Who |
| --- | --- | --- |
| MIMIX/ENDMMX | End all Mimix replication (used on PRODE before DR) | DR Lead |
| MIMIX/WRKDG | Monitor Mimix datagroup status — all must be INACTIVE before switchover | DR Lead |
| MIMIXIASP/WRKDG | Monitor MIMIXIASP datagroup status on PRODDSSHA | DR Lead |
| MIMIX/WRKSYS | View all Mimix system statuses — must all be *INACTIVE | DR Lead |
| ENDSBS SBS(MIMIXSBS) OPTION(*IMMED) | End Mimix subsystem immediately on a specific node | DR Lead |
| ENDTCPIFC INTNETADR('10.7.1.169') | Deactivate Mimix floating IP on source system | DR Lead |
| STRTCPIFC INTNETADR('10.7.1.169') | Activate Mimix floating IP on target system | DR Lead |
| NETSTAT OPTION(*IFC) | Verify TCP/IP interface status — check floating IP state | DR Lead |
| WRKCLU | Main PowerHA entry — all cluster operations | QSECOFR |
| WRKCLU OPTION(9) | PowerHA Resource Group operations — initiate switchover | QSECOFR |
| WRKCLU OPTION(10) | Verify ASP copy on HA node | QSECOFR |
| QZRDPWRHA/CHKDUPLIBS IASP(DSSIASP) | Check for duplicate libraries in DSSIASP | QSECOFR |
| QSYS/WRKASPJOB | End all IASP jobs before PowerHA switchover | QSECOFR |
| ADDRDDBDIRE RDB(...) RMTLOCNAME('10.7.1.169' *IP) | Add Mimix floating IP RDB directory entry after switchover | Mimix Admin |
| MIMIXIASP/STRSVR HOST('10.7.1.169') PORT(50500) | Start Mimix server manually if port fails to start | MLENGBR2 |
| MIMIX/WRKSYS Option 9 | Start Mimix inter-system communication | DR Lead |
| MIMIX/STRMMX | Start all Mimix replication datagroups | DR Lead |
| SOFTTURNE/TWRKLIC | Verify Turnover license is valid after key application | DR Lead |
| RBTSYSLIB/RSLSHUTDWN | Shut down RBTSLEEPER before Robot OID reset | MLENGBR2 |
| RSLSETOID PRC(RBT) | Reset Robot Schedule OID for new active node | MLENGBR2 |
| RBTNETNODE/RBNCFGNODE HOSTIP('10.7.1.239') AHOSTIP(*NONE) | Configure Robot Network node for PRODDSS/Temple | DR Lead |

END OF DOCUMENT — PRODDSS Production DR Playbook — CONFIDENTIAL